## Slide 1
CX707C R12 GNG Review
October.12.2023
Digital EE OPD&CI

## Slide 2: Agenda
Software Overall Status and Summary
01
02
03
04
SW Change Scope
Open Issue Risk and Assessment
YF/TS/Ford Test Report
05
GNG Review Result

## Slide 3: Software Overall Status and Summary
01

## Slide 4: CX707_R12 GNG Summary
Cx707_R12 GNG Review
4
CX707_R12 GNG Summarize |  |  |  |  |  | 
SW Version |  | CX707_R12 | Milestone |  |  | 
Change Point |  |  |  |  |  | 
Next Step |  | IVS Release |  |  |  | 
Item | Material / Things |  | Status | Baidu | YFVE | TS
Supplier | Release Note |  | Green |  |  | Finish
 | Test Report | Full | Green |  |  | 99.47%
 |  | Performance | Green |  |  | Pass
 | GNG Material | Report | Green |  |  | 
 |  | Risk Analysis | Green |  |  | 
Ford | Test Report | EE | Green |  |  | 
 |  | CVPP | Green |  |  | 
Jira | Remain Issues | P0 |  |  |  | 
 |  | P1 |  |  |  | 
 |  | FO Comments |  |  |  | 

## Slide 5: Software Change Scope
02

## Slide 6: Open Issue Risk and Assessment
03

## Slide 7: YF/TS/Ford Test Report
04

## Slide 8: TS Full Test Result Review - Pass
CX707_R12 GNG Review
No. | Moudle | Status | No. | Moudle | Status
1 | Audio 内置 | 99.55% | 21 | Provisioning | 100.00%
2 | Audio 外置(12ch) | 99.38% | 22 | WIR | 100.00%
3 | Audio 外置(24ch) | 99.83% | 23 | 车载热点 | 100.00%
4 | 音源矩阵（内置） | 100.00% | 24 | Launcher | 99.11%
5 | 音源矩阵(12ch) | 99.72% | 25 | Vehicle Setting | 99.84%
6 | 音源矩阵(24ch) | 100.00% | 26 | 数字香氛 | 98.84%
7 | Rear audio(24ch) | 88.68% | 27 | HVAC | 99.72%
8 | Rear audio(12ch) | 88.68% | 28 | 雷达 | 100.00%
9 | Rear audio(内置) | 88.68% | 29 | FAPA | 100.00%
10 | EMR | 100.00% | 30 | powerflow能量流 | 100.00%
11 | 3D车模 | 100.00% | 31 | MMOTA | 99.93%
12 | Car Power | 100.00% | 32 | 蓝牙儿童座椅 | 100.00%
13 | 个性化设置档案 | 100.00% | 33 | 流量统计 | 100.00%
14 | Car input | 100.00% | 34 | 无线充电 | 97.30%
15 | Account | 100.00% | 35 | 蓝牙电话 | 100.00%
16 | FNV诊断 | 96.43% | 36 | GNSS | 100.00%
17 | CCS | 98.73% | 37 | BezelDiagnostics工程模式 | 100.00%
18 | AAR | 100.00% | 38 | V2I | 100.00%
19 | VHA | 100.00% | 39 | DigitalEmbrace（数字关怀） | 100.00%
20 | DLNA | 100.00% |  |  | 
说明：
1、Rear audio(24ch)、Rear audio(12ch)、Rear audio(内置)模块因APIMCIM-27612（此问题YF已在R13修复，非Block Issue） 此P2问题影响Case 12条导致Pass Rate降低。

## Slide 9: GNG Review Result
04