## Slide 1
CDX707 Digital EE Feature Sign off Status One-Pager
Aug 2021
Turn Around
Automotive Operations
Modernize Everywhere
Disrupt Ourselves
Notes: Next actions
1.Share with Sheena, Robert
2.ECDX SAR, PCE SAR-next Tuesday
3. Set up meetings
4. Set up ground rule :内存，量
5.Funding structure：talk with Francis
6.Questions to follow up ：
1)RTO cover in step 2
2)Resource constraint: check with Henry , how can we know th e capacity
3)EESE effort: get them involved, co-orperate attitude, force to present in SAR to raise
the challenge
7. Final scoping: clarify what are the channel to do that in workplan

## Slide 2: Digital EE Feature Scope
Pilot Program: CDX707 SYNC+ 3.0
I. BOF:
II. Basic Function:
SHC:
Audio:
Eng Mode, Input:
Climate Control:
Diagnostic:
Clock:
Camera &FAPA：
Power：
Multi Screen Interaction ：
III.Customer Facing:
DLNA:
BT&VR:
Media & Vedio：
AR：
Navigation：

## Slide 3: 1.BOF Sign off Status---Zhang Yi Peng
BOF FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV606 | Test Result | Pass with Condition | FO/PSE/DRI | Zhang Yi Peng
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
GIM-39933 | APIMCIM-5469 | Phase 5：【必现】调节某个腰托或支撑等级时，文字list应highlight（FO建议） | R06 | 24-Sep | Inhouse/TS | High | 20220815_LA_R06_PRO Test Passed | No
NA | APIMCIM-3545 | Phase 5：【必现】尾灯动画pre-animation 显示不完整 | R06 | 24-Sep | Inhouse/TS | High | 20220815_LA_R06_PRO Test Passed | No
NA | APIMCIM-10278 | Phase 5: 【必现】点击最多30分钟怠速后，信号EngIdlShutDown_B_RqDrv不应该被置零 | R05.1 | 24-Aug | YFVE | Gating | Re-DV failed. | No
NA | APIMCIM-10210 | Phase 5：【必现】首次进入驾驶模式，右侧背景动画需要1.5s才能加载出来 | LA_R06.1_ENG | 18-Nov | Inhouse/TS | High | Performance optimization, Target to use 09/15 daily version support AFO Yang yi re test. | No
NA | APIMCIM-10217 | Phase 5：【必现】进入车道保持模式页面，模式会从警告切到警告+辅助 | LA_R06_ENG | 24-Sep | Inhouse/TS | High | 20220815_LA_R06_PRO Test Passed | No
NA | APIMCIM-9971 | iACC tolerance settings not meet spec | LA_R06_ENG | 24-Sep | Inhouse/TS | Medium | 20220811_LA_R06_PRO Test Passed | No
IACC issue 9971 was a late change, L&L refer to the next page.

## Slide 4: 2.1 Basic Function-SHC Sign off Status---Niu Chun
SHC FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0804 | Test Vehicle | LV645 | Test Result | Pass with Condition | FO/PSE/DRI | Niu Chun
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10202 | Phase5: CDX707 After leading car drive off, cluster shows “按下RES以恢复”, but ACC buttons not appear automatically | R06 | 31-Aug | YFVE | High | Performance optimization, Target to use 08/31 daily | No
NA | APIMCIM-10200 | Phase5: CDX707 ACC SHC not automatically change from “Override” page to Set speed menu after ACC override end | R06 | 31-Aug | YFVE | YFVE | Performance optimization, Target to use 08/31 daily | No
NA | APIMCIM-10199 | Phase5：CDX707 when gap setting menu disappear after 4s, press button again, cluster also show gap setting menu | R06 | 31-Aug | YFVE | High | Performance optimization, Target to use 08/31 daily | No
NA | APIMCIM-10198 | Phase5: CDX707 received signal delay time change 300ms to 4s | R06 | 31-Aug | YFVE | Low | Performance optimization, Target to use 08/31 daily | No
AFO Xi Tian has signed off this feature.

## Slide 5: 2.2 Basic Function-Audio Sign off Status---Xia Meng
Audio FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV612 | Test Result | Pass with Condition | FO/PSE/DRI | Xia Meng
limitation List |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10628 | Phase 5: 12 channel 外置功放，语音正常播放，偶发QQ音乐与蓝牙音乐无声（9:24），通过播放蓝牙电话，或者VR唤醒退出后可以恢复. | R06 | Baidu | Gating | ICA方案已解决. | No
NA | APIMCIM-10577 | Phase 5：【偶现】蓝牙音乐last source音源播放時，熄火开关门，点击播放，声音会忽然变大（00：31）2：28pm----QQ音乐亦然（14：37） | R06 | YFVE/TS/Ford | High | 关机声音方案须进一步定义 | YES
NA | APIMCIM-10592 | Phase 5：【必现】播放音乐时，唤醒语音，音乐暂停一下又恢复播放 | R06 | Baidu | Gating | 语音push APK已解决. | No
NA | APIMCIM-10576 | Phase 5：【偶现】蓝牙音乐last source音源播放時，熄火后，打开车门，在车机屏幕息掉之前，声音忽然变大（00：21）2：24pm----QQ音乐亦然 | R06 | YFVE/TS/Ford | High | 关机声音方案须进一步定义 | YES
NA | APIMCIM-10575 | Phase 5：【必现】熄火后，开关车门，再次点火，蓝牙音乐last source音源沒有自动播放 | R06 | YFVE | High | Issue fixed in daily ,Target to test in R06. | No
APIMCIM-10628/APIMCIM-10577/APIMCIM-10576
Need further joint debug on 08-23， Block FEC drive event. TS: Xian Huan, YFVE: Zhou Guanglai, Baidu: Cai Wenxiong
ICA： Baidu １.如果申请焦点失败，还是要执行释放焦点的逻辑。TS ２.将超时时间改为２S．TS ３.如果申请焦点超时，audio也要将当前焦点进行释放。 PCA： TS 1.调用VHAL时间过长，下一步调查时间长的原因。YF 2.优化DSP的unmute时间。

## Slide 6: 2.3 Basic Function-Eng Mode, Input---Wang Peng
Eng Mode, Input- FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV606 | Test Result | Pass with Condition | FO/PSE/DRI | Wang Peng
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-8774 | 个人中心的车辆管理页面车牌输入框被遮挡 | R05 | 24-Aug | Baidu | High | Pending to double confirm UI design intent | No
NA | APIMCIM-2172 | Phase 5：【必现】Location Information下所有条目内容不正确 | R06 | 20-Sep | Yfve | High | Issue fixed in daily ,Target to test in R06. | No
NA | APIMCIM-9081 | Phase 5：【必现】BT test mode下部分条目内容不正确 | R06 | 20-Sep | Yfve | High | Issue fixed in daily ,Target to test in R06. | No
NA | APIMCIM-2191 | Phase 5：【必现】DSP diagnostics下所有条目内容不正确 | R06 | 20-Sep | Yfve | High | Issue fixed in daily ,Target to test in R06. | No
NA | APIMCIM-7611 | Phase 5：【必现】DSP diagnostics下所有条目内容不正确 | R06 | 20-Sep | Yfve | High | Issue fixed in daily ,Target to test in R06. | No
NA | APIMCIM-8181 | Phase 5：【必现】I2C Over LVDS诊断下条目内容不正确 | R06 | 20-Sep | Yfve | High | Issue fixed in daily ,Target to test in R06. | No

## Slide 7: 2.4 Basic Function-Climate Control---Qi Ronggui
Climate Control FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV606 | Test Result | Pass with Condition | FO/PSE/DRI | Wang Peng
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10246 | Phase 5：【偶现】空调风量图标点击时，总是调出出风口调节框 | R06 | 20-Sep | Inhouse/TS | High | SOC:20220815_LA_NB_YF_R06 Test Pass | No
NA | APIMCIM-10243 | Phase 5：【必现】实车:空调风量图标快速点击+/-,调节风量无响应 | R06 | 20-Sep | Inhouse/TS | High | User Experience Optimization, Target fix in R06 | No

## Slide 8: 2.5 Basic Function- Diagnostic Sign off Status---Huang Xue
Diagnostic FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV606/Test bench | Test Result | Pass with condition | FO/PSE/DRI | Huang Xue
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10478 | Phase 5：【必现】VRM_Send_Signals.VRM_BTPhoneSts_st=3，startRoutine 0x600A Response is Positive | R06 | 24-Sep | YFVE | Gating | YF 20220819_LA_R05_1_PROTest Passed | No
NA | APIMCIM-8297 | Phase 5：【必现】未连接display，DTC 0x908E02,0x908E13,0x969102,0x969113,0x96A302,0x96A313不报 | NA | NA | YFVE/华阳 | Gating | 华阳 change HW in PP build. For FEC/EPT can use DTC 0x969187(Message missing) replace it | No
NA | APIMCIM-3164 | Phase 5：【必现】Routine 0x6021 - Audible Speaker Test is not implemented | R06 | 24-Aug | YFVE | High | No impact of EPT build, R06 fix | No
NA | APIMCIM-3158 | Phase 5：【必现】Routine 0x0202 - On-Demand Self-Test is not implemented | R06 | 24-Aug | Inhouse/TS | Medium | Code implemented in R06,need YFVE test | No
ITV test certification report will be released on 08/26.
ITV test result passed on 08/23. Team will align the R05.1 limitation with Netcom in the IVS.

## Slide 9: 2.5 Basic Function- Clock Sign off Status---Huang Xue
Clock FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0804 | Test Vehicle | LV606 | Test Result | Pass with Condition | FO/PSE/DRI | Huang Xue
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-5511 | Phase5:【必现】【AutoTest】点击24小时制开关按钮，车机没有发送相应信号 | R06 | 24-sep | YFVE | High | Code implemented in R06,need YFVE test | No
NA | APIMCIM-10340 | 【必现】后排时间24h制与前屏不同步 | R06 | 24-sep | YFVE | High | Code implemented in R06 , Need YFVE test | No

## Slide 10: 2.6 Basic Function- Camera &FAPA Sign off Status---Liu Shiwang
Camera &FAPA FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV621 | Test Result | Pass with Condition | FO/PSE/DRI | Liu Shiwang
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10153 | Phase 5: 【偶发】自动泊车过程中影像画面延迟，卡滞明显 | R05.1 | 19-Aug | Inhouse/TS | IG | 20220818 Debug有很大改善，还有1/12概率出现卡顿 | REC园区禁止动态测试，依赖上周供应商验证结果
NA | APIMCIM-10135 | Phase 5: 【偶发】自动泊车过程中影像调取失败 | R05.1 | 19-Aug | Inhouse/TS | Gating | 20220819_DAILY_R05验证Pass | REC园区禁止动态测试，依赖上周供应商验证结果
NA | APIMCIM-10156 | Phase 5: 【必现】自动泊车过程中，找到车位，停车后挂N挡，不应切影像（实测切黑屏）； | R05.1 | 19-Aug | Inhouse/TS | High | 20220819_DAILY_R05验证Pass | REC园区禁止动态测试，依赖上周供应商验证结果
NA | APIMCIM-9954 APIMCIM-10110 | [CDX707] 前后视角互切概率性切不到前视角 | R06 | 7-Sep | YFVE | High | YF内部Daliy验证已修复 Root Cause相同，两帧间隔太短，而Debus有延时，导致信号错乱 | No
NA | APIMCIM-9953 | [CDX707] 360 黑屏问题（快速多次按Camera硬按键） | R06 | 7-Sep | YFVE | High | YF内部Daliy验证已修复 | No
NA | APIMCIM-10161 | Phase 5: 【偶发】高概率偶发pop-up弹窗误触发并且不消失（挡位从R到P的过程尤其易发）； | R06 | 7-Sep | Inhouse/TS | High | 创达内部Daily验证已修复 | No
NA | APIMCIM-10160 | Phase 5: 【偶发】低概率偶发pop-up弹窗不显示色块 | R06 | 7-Sep | Inhouse/TS | High | 创达内部Daily验证已修复 | No

## Slide 11: 2.7 Basic Function-Power management Sign off Status---Gaoling
Power FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 hot fix | Test Vehicle | LV612 | Test Result | Pass with Condition | FO/PSE/DRI | Gaoling
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10701 | Phase 5：【必现】Transport Mode下，VR功能应不可用 | RO5 hot fix 版本新出bug, Fix version none |  | Baidu | Gating | Need to discuss with Baidu | No
NA | APIMCIM-10654 | Phase 5：【必现】Transport Mode下，车机休眠唤醒后controller屏除空调外其他功能可使用 | RO5 hot fix 版本新出bug， Fix version none |  | YFVE | Gating | 弹窗延迟问题，需和供应商讨论优化 | No
NA | APIMCIM-10659 | Phase 5：【必现】IG OFF开主驾车门standby状态时，按两下audio power键才进入EP模式 | RO5 hot fix 版本新出bug, Fix version none | LA_R06_ENG | YFVE | gating | 需要audio power 按键打断关机动画 | No
NA | APIMCIM-10657 | Phase 5：【必现】EP模式下五门任一车门打开，会有开关机动画 | RO5 fix 版本新出bug |  | YFVE | Medium | 需和开关机动画FO 讨论交互场景 | No
NA | APIMCIM-10658 | Phase 5：【必现】EP模式主驾开关车门后锁车，音乐仍在播放 | RO5 fix 版本新出bug |  | YFVE | Gating | 根据用户体验，改善EP 锁车场景实现 | 

## Slide 12: 2.8 Basic Function-Multi Screen Interaction Sign off Status---Liu Bing Ze
BOF FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0804 | Test Vehicle | 台架 | Test Result | To Be Further Defined | FO/PSE/DRI | Liu Bing Ze
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10688 | Phase 5：【偶现】后屏来源播放蓝牙或USB音乐，前屏切至主菜单界面，后屏来源选择播放QQ音乐，前屏未播放 | Target R06 | 09/24 | Baidu | Gating | 已经上报媒体切换请求，需要随心听同事继续调查 | No
NA | APIMCIM-10691 | Phase 5：【高概率】前屏QQ音乐或喜马拉雅等播放界面，后屏来源点击随心听按键，多次无反应，偶尔能进随心听主界面 | TBD | TBD | Inhouse/TS | High | 补充CANlog 分析问题归属. | No
Only 1 RACM module is assembled in BB/HIL.

## Slide 13: 2.9 Basic Function- Performance Sign off Status---Qi Xuliang
Performance FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV621 | Test Result | Pass with Condition | FO/PSE/DRI | Qi Xuliang
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10743 | Phase5【CDX707】【Performance】demo mode 内存占用超过预期，预期小于80M，R05测试结果500M | R06 | 24-sep | Ford | Gating | Define the optimization method before 09/01 | No
NA | APIMCIM-10682 | Phase5【CDX707】【路测】【Performance】路测复合场景下，内存仅剩1.5G，cpu仅剩15%，需要优化 | R06 | 24-sep | Baidu | Gating | Define the optimization method before 09/01 | No
NA | APIMCIM-10678 | Phase5【CDX707】【路测】【Performance】路测复合场景，导航，音乐，空调等应用极度不稳定，频繁闪退，黑屏，卡顿，V2I出灯不准，延迟 | R06 | 24-sep | Baidu | Immediate Gating | 导航建议去除Widget上的动态； AR导航建议降低帧率(Deviation Needed) | Yes
NA | APIMCIM-10670 | Phase5_【CDX707】【Performance】【设置】【必现】R05版本"power on车辆设置界面打开"较R04版本回退较大(R04_1.29s&R05_4.79s） | R06 | 24-sep | Ford | Gating | Define the optimization method before 09/01 | No
NA | APIMCIM-10611 | Phase【CDX707】【Performance】monkey运行14H后系统重启（重启时间0749，重启前内存严重不足,system进程占用内存接近3G），重启后日志丢失 | R06 | 24-sep | YFVE | Gating | Define the optimization method before 09/01 | No
NA | APIMCIM-10153 | Phase 5: 【偶发】自动泊车过程中影像画面延迟，卡滞明显 | R06 | 24-sep | Inhouse | Gating | Already optimized in R05 HF, will fix it in R06. | No

## Slide 14: 2.9 Basic Function-Performance Sign off Status---Qi Xuliang
Performance FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV612 | Test Result | Pass with Condition | FO/PSE/DRI | Qi Xuliang
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-9433 | Phase5_【CDX707】【Performance】【BT】【必现】R04版本蓝牙模块部分性能结果较R00版本明显变差，且超出标定值100%以上 | R06 | 24-sep | YFVE | Gating |  | No
NA | APIMCIM-9168 | Phase5_【CDX707】【Stability】【必现】com.yfve.dialer蓝牙电话应用未连接蓝牙消耗650M内存，连接蓝牙消耗1.5G内存 | R06 | 24-sep | YFVE | Gating |  | No
NA | APIMCIM-8847 | Phase5[CDX707][必现]:滑动车模，卡顿严重 | R06 | 24-sep | YFVE | Gating |  | No
NA | APIMCIM-8708 | [CDX707][Performance][Response Time] Power on车辆设置界面打开耗时未达1分值 | R06 | 24-sep | Inhouse | Gating |  | No
NA | APIMCIM-8459 | [CDX707][Performance][Response Time] Power on后，语音可用/QQ音源恢复/USB音源恢复耗时较长，系统稳定状态下喜马拉雅首次启动耗时过长 | R06 | 24-sep | Baidu | Gating |  | No
NA | APIMCIM-8446 | [CDX707][Performance][Response Time] Power on后蓝牙重连完成时长高达70s | R06 | 24-sep | YFVE | Gating |  | No
Xuliang is leading the performance optimization in the Performance Meeting 3 times a week. Target to find the root cause and solution COB 09/01.

## Slide 15: 3.1 Customer Facing DLNA FEC Sign off Status---Jia, Elaine
DLNA FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0804 | Test Vehicle | LV606 | Test Result | Pass with Condition | FO/PSE/DRI | Jia, Elaine
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-9364 | Phase 5：【必现】媒体投射连接车辆热点后，DLNA投屏手机端未搜索到车机设备 | LA_R06_ENG | 25-Aug | YFVE | Gating | Target to support Re-DV in the daily version on 08/23 | YES 需要YFVE出Daily验证并通过或提供5D支持FEC签收
NA | APIMCIM-10265 | Phase 5：【必现】车辆热点多次编辑网络名称点击保存，显示保存成功后会恢复原网络名称 | LA_R06_ENG | 25-Aug | YFVE | Gating | Target to support Re-DV in the daily version on 08/23 | YES 需要YFVE出Daily验证并通过或提供5D支持FEC签收
DLNA Limitation on R05:
Not contain HMI change in <【707&747&702MCA&718】UE_DLNA_V3.1.0_20220713.pdf>.
车机热点模式，投屏存在搜索不到设备的失效.
链接蓝牙耳机下，视频投屏(Card 1-2)声音无法从整车speaker出.
Must Fix List on R06:
Ford jira中的Gating/High问题.
2. YFVE自测报告中S/A/B类问题需要在R06上全部fix，其他等级的问题H列标黄的需要在R06全部fix，见附件..
YFVE Target release daily version supporting FO Re sign off. ---08/23

## Slide 16: 3.2 VR & BT Sign off Status---Zhang Meijuan &Amy Xu
VR & BT FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0804+语音模型APK | Test Vehicle | LV612 | Test Result | Fail | FO/PSE/DRI | Zhang Meijuan
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
GIM-42600 | APIMCIM-3949 | Phase 5：12Channel DSP未完成，影响BT/VR tuning | R06.1 | 24-Sep | Harman/YFVE/Baidu | High | 1.BT Quality test pending Harman Loopback Gain(0~-6db). Output 频响曲线须满足Cerence spec. SW Release Target TBD 2. Baidu VR module pending YFVE micro sample frequency. Target to give the feedback today.—YFVE Zhao Yankun | YES需要推动哈曼和YF解决问题
NA | APIMCIM-10426 | Phase 5：【高概率】全双工开始后，突然无法完整收音，收音不全 | R06 | 24-Sep | Baidu/YF | IG | 百度8/25号提供daily版本验证 | No
NA | APIMCIM-10425 | Phase 5：【高概率】全双工开始后，突然无法收音 | R06 | 24-Sep | Baidu/YF | IG | Pending YFVE to feedback before 08/22 12:00 pm. | YES
GIM-42600同时影响VR和语音调参，
语音影响：按照目前现状，中配车型语音无法在TT时提供初版语音模型,未合入语音模型的车辆需要联网使用，且语音模型唤醒率大约50%左右（中配车型，建议关闭延时聆听功能，语音音量控制在15以下，低配内置功放车型语音模型预计R06 for TT 合入, 且DSP软件须同时支持TT EPT车辆刷写）.
BT影响：打蓝牙电话时会有回声.

## Slide 17: 3.3 AR Navigation Sign off Status
AR FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Vehicle | LV643 | Test Result | Pass with Condition | FO/PSE/DRI | Zhang Yong
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-8704 | Phase 5：【必现】AR 导航 R04 路测 AR 画面卡滞->卡死->地图ANR | R06 | 24-Sep | Baidu/YFVE | Immediate Gating | YFVE has gone to Qualcomm Shanghai supporting Joint Debug. | YES 需要推动YF，高通，百度解决
NA | APIMCIM-9093 | Phase 5：【偶现】R00 R04 AR 导航，违章提醒误报 | R06 | 24-Sep | Baidu | Gating | Optimized recognition rate in the coming R06. | No
NA | APIMCIM-8992 | Phase 5：【812】【偶现】R00 R04 AR 导航，违章提醒有时不提醒 | R06 | 24-Sep | Baidu | Gating | Optimized recognition rate in the coming R06. | No
NA | APIMCIM-9990 APIMCIM-10397 | Phase 5：【偶现】R05 AR 导航，AR 导航丢帧，有点卡 Phase 5：【偶现】AR导航画面卡住 | R06 | 24-Sep | Baidu | Gating | Baidu give the root cause analysis COB 08/22 12:00 pm | YES 需要百度复现，确认原因
NA | APIMCIM-7127 | Phase 5：【Reopen】【必现】AR 导航 半屏效果没实现 | R06 | 24-Sep | Baidu | Gating | Late DCR target R06. | NO
NA | APIMCIM-10403 | Phase 5：【必现】AR导航中提示字体太小，看不清 | R06 | 24-Sep | Baidu | Gating |  | NO

## Slide 18: 3.4 Customer Facing – Media & Video Sign off Status---Xiang Zhengxi
Media & Video FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Bench | - | Test Result | Pass with Condition | FO/PSE/DRI | Xiang Zhengxi
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10327 | Phase 5：【必现】随心看投屏，播放花屏 | TBD | TBD | YFVE | Gating | Stability Issue，Pending Qualcomm Fix | YES
NA | APIMCIM-10281 | Phase 5：【偶发】歌曲播放器页面一直显示"00:00"，无法播放歌曲 | R06 | 24-Sep | Inhouse/TS | Gating | Audio Issue, Joint Debug on 08/23 | No
NA | APIMCIM-10341 | Phase 5：【必现】点击Home页副驾随心听widget上的暂停/下一首无作用 | R06 | 24-Sep | Baidu | Gating | Pending Re-Test | No
NA | APIMCIM-9290 | 【Phase V】【CDX707】【A】【USB】【Once】偶发插入U盘后，USB音乐无法播放，断电重启后也无法播放. | R06 | 24-Sep | Baidu | Gating | Audio Issue, Joint Debug on 08/23 | No
NA | APIMCIM-10147 | Phase 5：【必现】添加随心看widget到第3位置，播放爱奇艺，Card3不显示视频 | R06 | 24-Sep | Baidu | Gating | Pending Re-Test | No
NA | APIMCIM-10158 | 【Phase V】【CDX707】【A】【USB】【1/10】播放USB音乐时，唤醒VR，语音“暂停播放/继续播放”几次后，USB音乐闪退. | R06 | 24-Sep | Baidu | Gating | VR Issue | No
Baidu will release daily version supporting FO re DV before 08/29. Push APK supporting FEC event.

## Slide 19: 3.4 Customer Facing – Media&Video Sign off Status---Xiang Zhengxi
Customer Facing FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 0819 | Test Bench | - | Test Result | Pass with Condition | FO/PSE/DRI | Xiang Zhengxi
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
NA | APIMCIM-10148 | Phase 5：【必现】添加随心看widget到第3位置，PanoR上显示空白的卡片 | R06 | 24-Sep | Baidu | Gating | Baidu Issue, Pending Re-Test | No
NA | APIMCIM-10150 | 【812】Phase 5：【偶发】爱奇艺视频播放页显示"立即购买会员"按钮，但点击无效 | R06 | 24-Sep | Baidu | Gating | Pending Re-Test | No
NA | APIMCIM-10279 | Phase 5：【偶发】视频播放器页面一直显示"加载中..."，无法播放视频 | R06 | 24-Sep | Inhouse/TS | Gating | Audio Issue | No
NA | APIMCIM-10271 | Phase 5：【必现】唤醒语音后不说话，TTS回复退下后，爱奇艺不续播 | R06 | 24-Sep | Baidu | Gating | Audio Issue | No
NA | APIMCIM-10347 | Phase 5：【必现】断电后再上电，QQ音乐不会续播 | R06 | 24-Sep | Baidu | Gating | Pending Re-Test | No
Baidu will release daily version supporting FO re DV before 08/29. Push APK supporting FEC event.

## Slide 20: 3.5 Customer Facing – Navigation Sign off Status---Tristan Tao
Navigation FEC Sign off Report |  |  |  |  |  |  | 
Test Version | R05 hot fix | Test Vehicle | LV643 | Test Result | Pass with Condition | FO | Tristan Yao
limitation List |  |  |  |  |  |  |  | 
GIM | APIMCIM | Description | Fix Plan | Date to Contain/Close | Supplier | Priority | Status to Containment or Closure | Help Needed
TCU-83464 | APIMCIM-9029 APIMCIM-8103 APIMCIM-9029 APIMCIM-8125 APIMCIM-9519 | 【CDX707C】【GNSS】GNSS data have delay TCU GNSS 8-15 单车单件tuning完毕，惯导基于此日期来不及合入，会给导航带来偶发性车标漂移，误偏航等性能问题, R06 ReTest | R06 | 24-Sep | Baidu | Gating | Pending Re-Test | No
NA | APIMCIM-8118 | Phase 5：【偶现】语音播报截断 | R06 | 24-Sep | Baidu | High | Pending Re-Test | No
NA | APIMCIM-10300 | Phase5：【偶现】连续切换导航语音，导航崩溃退出回到主页 | R06 | 24-Sep | Baidu | Gating | Pending Re-Test | No
HMI 简化投屏方案没有合入， 地图Pano 屏幕效果不理想 存在很多Pano适配，详细描述见《 CDX707 Baidu Map Test Summary-20220808 》要求R06全部优化

## Slide 21
Back up

## Slide 22: CDX707 SW Release Plan @08/18 Update
2021 | 2022 | 2023
CDX707
UPV1
03/05
3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12
UPV2
07/30
PEC
07/19
PA
08/18
FDJ
09/10
TT
09/07
PP
11/23
MP1
02/01
DCV
02/02
01/28
MP2
03/01
FEC
08/29
OKTB
03/28
HB
09/30
TT
02/01
PP
04/19
MP1
06/21
MP2
07/19
OKTB
08/08
GAS
FHEV
FDJ
07/01
AHU HW
A3 16G DDR
11/21
B0
12/17
DV1
12/17-03/15
EMC
12/17--02/02
B1
04/19
Mini DV
04/26-06/01
C
07/06
DV2+PV
07/09-08/15
Audio(24 Channel Amplifier): 05/E Amplifier ready,06/10 retrofit with the latest SW.
DCV
10/17 Retrofit
SW Release for REC. CAF/FO
DCV0
10/20
11/03
DCV1
12/15
12/29
DCV2
01/12
01/26
DCV3
02/16
03/02
DCV5
04/26
05/04
R00
06/06
06/20
R04
07/04
07/18
R05
08/06
08/10
08/24HF
DCV4
03/24
04/06
R06
09/17
09/30
R07
12/20
01/04
R08 for OKTB
02/10
02/24
HQX1.0
SW INTEG.
HQX1.2.1
DCV0
09/15
DCV0.1
10/20
DCV1
11/17
DCV2
12/15
DCV3
01/12
DCV4
02/23
DCV5
04/08
R00
04/27
->05/23
R04
05/26
R05
07/05
R06
08/10
R07
11/20
R08 for OKTB
01/03
Qualcomm
Patch 1
01/31
FC
03/31
Patch 2
04/30
CS
08/31
ZBB
11/30
4 vendors Coding switch
02/14-06/29
Patch1:Carry over HQX1.0 Feature base on HQX1.2.1 Engineering line
FC(Feature Complete): Initial Release
Patch2:Fix Critical Issue support CDX707 FEC
CS(Commercial Sample):
Support new feature/Performance/stability improvements/Boot KPIs (100%)/CTS/VTS/STS - Coverage (100%)
Post CS/ZBB: Bug Fixes, Security Fixes
PEC
12/07
FEC
01/03
CP1
CP2
CP3
CP4
DCV1.1
01/05
DCV2.1
01/24
Due Date | SW Version
SYNC+ 7/19 R00 6/7 | R00
SYNC+ 8/29 R04 7/18 | R04
SYNC+ 8/2/2022 | R05
SYNC+ 9/26/2022 | R06
SYNC+ 1/4/2023 | R07
DCV4.1
04/11
R06.1
11/11
11/24
R06.1
09/22
… TBD
(Pending on Severity of Launch Issue)
OTA1.0
03/01
To be further aligned with Nancy
OTA1.0
06/E
OTA to Customer