## Slide 1
CD764ICA R07 HF4 GNG Review
Nov.14.2023
Digital EE OPD&CI

## Slide 2: Agenda
Software Overall Status and Summary
01
02
03
04
SW Change Scope
Open Issue Risk and Assessment
Desay/Baidu/Ford Test Report
05
GNG Review Result

## Slide 3: Software Overall Status and Summary
01

## Slide 4: Software Overall Status
CD764ICA R07 HF4 GNG Review
4
Software Key Info
  Refer SWAD for the details:
    MCU version： 20231109_144_PRO
    SOC version: 20231118_0149_E2L27_R07.PRO.HF4_User
    Main changes compared with previous version, refer RN for the details, highlights listed below:
    Currently No P0 issues left
    Left 2 P1 issues.（Desay）

## Slide 5: CD764ICA R07 HF4 GNG Summary
CD764ICA R07 HF4 GNG Review
5
CD764ICA R07 HF4 GNG Summarize |  |  |  |  | 
SW Version |  | CD764ICA R07 HF4 | Milestone | MP Build | 
Change Point |  | 禁用自定义问候语、新增Adas Voice功能、Bugfix |  |  | 
Next Step |  | 8155 retrofit |  |  | 
Item | Material / Things |  | Status | Baidu | Desay
Supplier | Release Note |  | Green |  | 
 | Test Report | Smoke | Green |  | 98.02%
 |  | Full | Green |  | 99.62%
 |  | Performance | Green |  | Pass
 | GNG Material | Report | Green |  | Finish
 |  | Risk Analyse | Green |  | Finish
Ford | Test Report | Smoke | Green |  | 
 |  | Full | Green |  | 
 |  | CVPP | Green |  | 
 |  | Performance | Green |  | 
Jira | Remain Issues | IG | 0 |  | 
 |  | G | 2 |  | 
 |  | Fo Comments | Go |  | 

## Slide 6: Software Change Scope
02

## Slide 7: SW Change Scope
CD764ICA R07 HF4 GNG Review
7
序号 | 类型 | JIRA ID | 描述 | 764 ICA 8155 migration plan
1 | DCR | CSYNC3DCRT-289 | Smart Greeting disable permanently | R07 PRO
2 | DCR | CSYNC3DCRT-152 | Adas Voice2 | R07 PRO
3 | DCR | AW2-31891 | 增加front side 的信号作为前后视角互切的前置条件 | R07 PRO
4 | DCR | CSYNC3DCRT-242 | 483PTICA KEYPAD Password incorrect menu logic revise to global standard | R07 PRO
5 | DCR | AW2-32712 | 点击camera 硬按键之后，大屏显示摄像头不可用 | R07 PRO
6 | DCR | APIMCIS-34021 | 隐私条款授权签约+语音设置页更新 | R07 PRO
7 | DCR | AW2-32467 | 延迟动画结束时间到15s(实际R07测试结果：14~14.5s)，兼顾账号和地图进程在进入桌面后可以正常工作 | R07 PRO

## Slide 8: SW Change Scope
CD764ICA R07 HF4 GNG Review
8
Release Note：

## Slide 9: Open Issue Risk and Assessment
03

## Slide 10: Desay Open Issue Risk Assessment
CD764ICA R07 HF4 GNG Review
10
Key | Summery | Frequency | Priority | Affects Version | Repeat step | Risk assessment | Root cause | PCA | ICA | Fix version | Comment | CIA
AW2-34552 | 【CD764ICA_8155】【必现】BC 功能，车机报LKS | 必现 | P1 | R07.HF2 | 1.激活LKS 2.立马激活BC | 风险：中 1秒钟内3条信号发生变化，会导致播报错误 | 问题1：第一次播报LKS 原因：接收到第一条SPI信号时LKS_On_Voice_Pre_Flag满足信号条件，上层应该在500ms内检查最新的BC/LCA状态来判断最终的Final Flag，但是实际APP的逻辑是检查当前的LCA和BC状态，因此满足播报条件 问题2：第三次SPI信号过来，播报LKS 原因：即使APP按照上述逻辑实施还是会播报LKS，因为LaSysOffStat_D_Dsply 始终保持3，并且满足BC，所以还是能播报。经过和FO需求澄清，将STSS触发的条件变成LaSysOffStat_D_Dsply 从非3变成3作为触发条件，来过滤掉最后一条SPI的变化 | 问题1修改方案：500ms之后检查最新的LCA或BC状态，不满足则不播报 问题2修改方案：LaSysOffStat_D_Dsply判断等于3改成从非3变成3。同理LKS Off从非2变成2 。 | NA | NA | NA | NA

## Slide 11: Desay/Baidu/Ford Test Report
04

## Slide 12: Desay Full Test Result Review- PASS with condition
CD764ICA R07 HF4 GNG Review
System Qualification Test Summary |  |  | 
<Test Info.> |  |  | 
Project Name: Ford ICA2 AHU Model: CD764ICA |  |  | Test Environment: Bench &Vehicle testing Test Start Date: 2023-10-19 Test End Date:2023-11-8
<Software Version> |  |  | 
SW Version | SOC ： 20231018_0129_E2L27_R07.ENG 20231023_0131_E2L27_R07.ENG 20231026_0133_E2L27_R07.PRO MCU： 20231024_137_PRO(CD764ICA R07)#1840 20231017_133_PRO(CD764ICA R07)#1818 | HW Version | HW005
FNV2 | dueros_EX2.4_A11-bin-2.0.4.22_20230817 | ECG/TCU Version | ECG2-launch-EX2_4-Bundle-Production Sign_EH_maps-2.0.4.1132 TCU-EX2_4-Bundle_Production_Signed 1.14.4.149
<Purpose> |  |  | 
Check each module which is responsible for Desay , whether exist function invalid or serious issue. |  |  | 
<Report Contents> |  |  | 
1. Fully Feature Result Summary 2.PR List_ bug list and review the content |  |  | 
<Test Environment> |  |  | 
1. Room Temperature : 23±5℃;Voltage : 14±0.1V; 2. The sample works normally before the test. 3.Vehicle :23±5℃;Voltage : 14±0.1V; |  |  | 
Maturity 99.62% |  |  | 

## Slide 13: Desay Smoke Test Result Review– PASS with condition
CD764ICA R07 HF4 GNG Review
13
Smoke Test Report |  |  | 
<Test Info.> |  |  | 
Project Name: Ford ICA2 AHU Model: CD764ICA |  |  | Test Environment: Bench testing Test Start Date: 2023-11-19 Test End Date:2023-11-20
<Software Version> |  |  | 
SW Version | SOC：20231118_0149_E2L27_R07.PRO.HF4_Debug 20231118_0149_E2L27_R07.PRO.HF4_User MCU： 20231109_144_PRO(CD764ICA R07)#1873 | HW Version | HW005
FNV2 | dueros_EX2.4_A11-bin-2.0.4.23_20230901 | ECG/TCU Version | ECG2-launch-EX2_4-Bundle-Production-Sign_EH_maps-2.0.4.1155 TCU-EX2_4-Bundle_Production_Signed-1.14.4.159
<Purpose> |  |  | 
Check each module which is responsible for Desay , whether exist function invalid or serious issue. |  |  | 
<Report Contents> |  |  | 
1. Feature list_Smoke Result Summary 2. Smoke Test Case divided into two parts as Smoke Test Case (IVI) and Smoke Test Case (CVPP) 3. All the case from every module case and category is I piority. |  |  | 
<Test Environment> |  |  | 
1. Room Temperature : 23±5℃;Voltage : 14±0.1V; 2. The sample works normally before the test. |  |  | 
Maturity 98.02% |  |  | 

## Slide 14: Desay Monkey Test Result- PASS
CD764ICA R07 HF4 GNG Review
影响因素（新） | 测试前提条件 | 测试步骤 | 性能数据计算细则 | R06 | R07 | Target | 允许偏差 | Test Result | Test Result
24小时Monkey测试中的CPU Free | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行过程中，以5秒为间隔持续用top抓取CPU数据（nice -n -10 top -d 5） | 计算整个运行过程中 cpu的剩余值 | 573% | 538% | 15% | 15% | Pass | Pass
24小时Monkey测试中的RAM Free | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行过程中，以5分钟为间隔持续用dumsys meminfo抓取内存数据 | 计算整个运行过程中 Ram的剩余值 | 7112795K | 2960.4M | 400M | 400M | Pass | Pass
24小时Monkey测试中的GPU Free | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行过程中，以5s为间隔持续用cat /sys/class/kgsl//kgsl-3d0/gpu_busy_percentage抓取GPU数据 | 计算整个运行过程中 GPU的剩余值 | 97% | 92% | 40% | 40% | Pass | Pass
24小时Monkey中的ANR次数 | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行结束以后，搜集日志，分析ANR次数 | 脚本分析日志中出现的ANR次数 | 0 | 0 | 5 | 5 | Pass | Pass
24小时Monkey中的Crash次数 | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行结束以后，搜集日志，分析crash次数 | 脚本分析日志中出现的crash次数 | 0 | 0 | 5 | 5 | Pass | Pass
24小时Monkey中内存泄露进程数 | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行过程中，以5分钟为间隔持续用dumsys meminfo抓取内存数据 | 脚本生成内存曲线图 | 0 | 0 | 5 | 5 | Pass | Pass
8小时Monkey测试-设置 |  |  |  | 0 | 0 | 5 | 5 | Pass | Pass
8小时Monkey测试-蓝牙音乐 |  |  |  | 0 | 0 | 5 | 5 | Pass | Pass
8小时Monkey测试-蓝牙电话 |  |  |  | 0 | 0 | 5 | 5 | Pass | Pass
8小时Monkey测试（其他所属应用） |  |  |  | 0 | 0 | 5 | 5 | Pass | Pass

## Slide 15: OTA Special Test Result- PASS with condition
CD764ICA R07 HF4 GNG Review
15
Title: | Verification Test Report For OTA |  |  |  | 
Function Name | Total Test Case | Passed Test Case | Failed Test Case | Percentage of Test Completion: | Test Cases Pass Percentage:
TC_SOC_OTA | 80 | 80 | 0 | 100.00% | 100.00%
TC_MCU_OTA | 112 | 110 | 2 | 100.00% | 98.21%
TC_MCU_USB | 66 | 66 | 0 | 100.00% | 100.00%
TC_SOC_USB | 68 | 68 | 0 | 100.00% | 100.00%
Total | 326 | 324 | 2 | 100.00% | 99.39%
Test Summary Description |  |  |  |  | 

## Slide 16: Desay DID Test Result- PASS
F113/F111 NA as old test hardware. Non-problem.
CD764ICA R07 HF4 GNG Review
DID | EXPECTED #PART | RECEIVED #PART | RESULT
F113 | P2RT-18D668-RG | P2RT-18D668-RA | NA
F111 | P2RT-14H370-RD | P2ST-14H370-RA | NA
F188 | P2RT-14H361-AF | P2RT-14H361-AF | Pass
F10A | ~N2RT-14H369-AF | ~N2RT-14H369-AF | Pass
F16B | P2RT-14H375-AA | P2RT-14H375-AA | Pass
F16C | P2RT-14H376-AC | P2RT-14H376-AC | Pass
F16D | NA | NA | Pass
F16E | P2RT-14H373-AA | P2RT-14H373-AA | Pass
8033 | P2RT-14H379-AF | P2RT-14H379-AF | Pass
F180 | SOHMB6T-14H368-AD | SOHMB6T-14H368-AD | Pass
F110 | DSMB6T-18D668-AK | DSMB6T-18D668-AK | Pass
F163 | 5 | 5 | Pass
F162 | 7 | 7 | Pass
DID | EXPECTED #PART | RECEIVED #PART | RESULT
F113 | P2RT-18D668-MG | P2RT-18D668-MA | NA
F111 | P2RT-14H370-MD | P2RT-14H370-MA | NA
F188 | P2RT-14H361-AF | P2RT-14H361-AF | Pass
F10A | ~N2RT-14H369-AF | ~N2RT-14H369-AF | Pass
F16B | P2RT-14H375-AA | P2RT-14H375-AA | Pass
F16C | P2RT-14H376-AC | P2RT-14H376-AC | Pass
F16D | NA | NA | Pass
F16E | P2RT-14H373-AA | P2RT-14H373-AA | Pass
8033 | P2RT-14H379-AF | P2RT-14H379-AF | Pass
F180 | SOHMB6T-14H368-AD | SOHMB6T-14H368-AD | Pass
F110 | DSMB6T-18D668-AK | DSMB6T-18D668-AK | Pass
F163 | 5 | 5 | Pass
F162 | 7 | 7 | Pass

## Slide 17: Baidu Full Test Result Review- PASS
SW changes only in BT which have no influence on performance. No need for Baidu full test.
CD764ICA R07 HF4 GNG Review

## Slide 18: Baidu Smoke Test Result Review– PASS with condition
CD764ICA R07 HF4 GNG Review
18
  Fail Cases Clarify:
  蓝牙连接中，断开手机端蓝牙，等待车机蓝牙连接断开后，再次打开手机蓝牙， 蓝牙未自动连接
  FO comment：不涉及车机打开蓝牙， 所以不会重连，不是bug。
  蓝牙连接中，车机熄火开车门。关闭手机端蓝牙，车机点火。等待launcher页面稳定后打开手机端蓝牙，车机蓝牙未自动连接（高频出现）
  FO comment：涉及车机蓝牙打开，需要发起重连，但是重连时间有限，过了重连时间才打开手机，才会连接不上。可能是百度测试时手法错误，从提供的视频中无法确认开启手机端蓝牙的时间。
测试时间 | 2023/4/17 |  | 测试人员 | 梅雅文 |  |  | 
报告审核人 | 李皓亮、庞宏宇、张斌 |  | 报告审批人 | 余云飞 |  |  | 
环境说明: | SOC：20230417_0902_CF15_R13.1.PRO.HF2 测试车辆：PV182 |  |  |  |  |  | 
报告结论： | 有条件通过 |  |  |  |  |  | 
通过标准： （依据百度针对OTA项目冒烟测试标准） | 通过：执行通过率=100% 有条件通过：98%<=执行通过率<100%，无百度侧P0 P1 Bug 不通过：执行通过率 <98% |  |  |  |  |  | 
launcher用例总数 | 目标车型case总数 | 未执行/阻塞 | 执行总数 | 执行成功数 | 执行失败数 | 执行率 | 执行通过率
 |  |  |  |  |  | (执行总数/case总数) | (执行成功数/执行总数)
375 | 375 | 0 | 375 | 373 | 2 | 100% | 99%

## Slide 19: Baidu Monkey Test Result- PASS
SW changes only in BT which have no influence on performance. No need for Baidu Monkey special test.
CD764ICA R07 HF4 GNG Review

## Slide 20: Voice Special Test Result- PASS
SW changes only in BT which have no influence on performance. No need for voice special test.
CD764ICA R07 HF4 GNG Review

## Slide 21: Navigation Special Test Result- PASS
SW changes only in BT which have no influence on performance. No need for navigation special test.
CD764ICA R07 HF4 GNG Review

## Slide 22: Ford Full Test Result Review- PASS
SW changes only in BT which have no influence on performance. No need for Ford full test.
CD764ICA R07 HF4 GNG Review

## Slide 23: Ford Smoke Test Result Review - PASS
CD764ICA R07 HF4 GNG Review
23
SYNC+2.0_CX727_R13.1 HF_22/4/2023_AIMCIS-33281 |  |  |  |  |  | 
Test Report Version |  |  | V1.2 | Author | 叶芸芸 YYE18 | 
Date |  |  | 22/4/2023 |  |  | 
Vehicle |  |  | PV182 | Test Request:JIRA with LINK | https://ford.atlassian.net/browse/APIMCIS-33281 | 
Test Strategy |  |  | Smoke&Bug Verify&Bluetooth\launcher Test | Reviewed By | Zhangsusan szhang64 & Wuwenzhong wwu28 | 
Stardard of Passed |  |  | DCV>60% R00>80% R05>85% R05>90% R06/R07>95% No blocked issue （黑屏、死机、冻屏、自动重启、安全缺陷） |  |  | 
Test Info |  |  |  |  |  | 
 |  | SOC |  | MCU | Download Link | Comments
ECG (PRO-signed ) |  | MU5T-14H027-HKC |  | LJ8T-14H021-HKC | / | 
TCU (PRO-signed ) |  | NA |  | MU5T-14H085-JK | / | 
SYNC+ SW (PRO-signed) |  | 20230417_0903_CF15_R13.1.PRO.HF2_Debug |  | 20221212_564_OTA | / | 通过CVPP同事ota版本
HW version |  | PRO |  |  |  | 
FNV SW version |  | dueros_SU3 _A8.1_bin -1.0.8.62_20220812 |  |  |  | 
SW Release Date |  | 17/4/2023 |  |  |  | 
IVI EQ Tuning |  | MZ8T-14H369-AC（目标PN:MZ8T-14H369-AC） |  |  |  | 
ANC Calibration |  | MZ8T-14H376-AD（目标PN:MZ8T-14H376-AD） |  |  |  | 
DSP Ver. |  | M1PT-14C589-AM |  |  |  | 
configuration file |  | 本轮测试同工厂配置一致 参考 VIN:LVSHPCHB6MS203204 R13CX727 BASE MP1 GT， R13.PRO新合入后视镜加热配置位：Heated Mirror VR DE07 byte 8 bit 1为1 ，详情 配置位信息见：https://www.eesewiki.ford.com/display/IVI/CX727+R13.1+HF |  |  |  | 
Test Duration |  | 18/4/2023-22/4/2023 |  |  |  | 
Tester |  | yeyunyun |  |  |  | 
Test Summary |  |  |  |  |  | 
R13.1 HF 只修改小卡片点击无效问题(参考Release notes) 测试环境：通过R13.HF4.PRO（R13.1 PRO） OTA 到R13.1.HF 版本 本轮测试内容为: Smoke&Bug Verify&Bluetooth\launcher Test 本轮验证Bug: [APIMCIS-33266] 【CX727】 R13.1 OTA后首页应用小卡片点击失效 验证结果：未复现该问题 本轮测试用例：共执行 707条（Bluetooth test&Launcher Test result+Smoke Test Result），其中包含蓝牙压测160条，697passed，9 Failed，1 NT，总执行通过率98.58% 本轮新增Bugs: 共17个P2 bug,其中10个问题是上一个版本已存在的问题，7个偶现问题上个版本均压测10次未复现 蓝牙压测：压测160次未复现 针对R13.1.PRO HF合入的[APIMCIS-33266] 【CX727】 R13.1 OTA后首页应用小卡片点击失效 问题，通过Desay方提供的测试方法（非必现手法）在问题版本和修复版本均做压测，未能复现冻屏小卡片不能点击现象 阻塞项：无胎压异常 风险项：冻屏小卡片不能点击问题，无必现手法，经过压测160次未能复现 新合入功能：无 结论：本轮没有新增的P0/P1 Issue,通过率为98.58%大于target 95%，遗留的P1问题需要GNG会议评审 备注：1.全功能测试报告在R13.PRO已做测试 2.报告存放地址：https://www.eesewiki.ford.com/display/IVI/CX727+R13.1+HF |  |  |  |  |  | 

## Slide 24: Ford CVPP Validation Result Review - PASS
CD764ICA R07 HF4 GNG Review
24

## Slide 25: Performance Special Review Result - PASS
SW changes only in BT which have no influence on performance. Confirmed by FO, no need for performance test.
CD764ICA R07 HF4 GNG Review

## Slide 26: Ford BT & Launcher Test Result Review - PASS
CD764ICA R07 HF4 GNG Review
26
Bluetooth test&Launcher Test result |  |  |  |  |  |  |  |  |  |  |  | 
Feature Model | Total Test Case | Pass | Fail | NT | NA | Exacutive rate(执行率) (Pass+Fail)/Total | Pass Rate(通过率) Pass/(Pass+Fail) | Exacutive Pass Rate执行通过率 Exacutive rate*Pass rate （R13.1.PRO.HF） | Exacutive Pass Rate 执行通过率 （R13.PRO ） | New implemented features in this SW (Y/N) | Tester | Comments
多连接通话 | 47 | 47 | 0 | 0 | 0 | 100% | 100% | 100% | 100% | N | yeyunyun | 
Launcher | 156 | 152 | 3 | 1 | 0 | 99% | 98% | 97% | 99% | N | yeyunyun | 1.无胎压异常 2.APIMCIS-33303 【CX727】【必现】【launcher】晚上时间超过18：00，天气大卡片页，点击温馨提示语区域，播报的是当天的天气信息，未播报明天的天气信息 3.APIMCIS-33302 【CX727】【必现】【语音】语音卡片主题页，观察提示已有指令，语音“故宫早上几点开门”，无反馈跳到了语音快速入门界面 4.APIMCIS-33301 【CX727】【高概率】【输入法】点击最近使用应用界面，点击搜索框，弹两次输入法
蓝牙 | 149 | 147 | 2 | 0 | 0 | 100% | 99% | 99% | 99% | N | yeyunyun | 1.APIMCIS-32236 【CX727】【必现】【蓝牙】电话会议通话时间显示异常 2.APIMCIS-33306 【CX727】【偶现】【蓝牙】手机端网站正常，蓝牙音乐播放卡顿
蓝牙压测 | 160 | 160 | 0 | 0 | 0 | 100% | 100% | 100% | / | N | yeyunyun | 
 | 总共执行用例数 |  |  |  |  | 总执行率 | 总通过率 | 总执行通过率 |  |  |  | 
Total | 512 | 506 | 5 | 1 | 0 | 99.80% | 99.02% | 98.83% | 99.33% |  |  | 

## Slide 27: GNG Review Result
04

## Slide 28: GNG Review Result
Proposal： Go with condition
Conclusion：
Conclusion:
CD764ICA R07 HF4 GNG Review
 | Items | Results | comments
Baidu | Baidu Release Notes | PASS | Reviewed and approved by Yu Yunfei
Baidu | Baidu Full/Smoke/Performance Test | PASS with condition | 
 | Baidu Special Test(Voice, Navigation, etc.) | PASS | 
Desay | Desay Release Notes | PASS | Reviewed and approved by Yue Fei
 | Desay Full/Smoke/Performance Test | PASS with condition | 
 | Desay Special Test(OTA, etc.) | PASS | 
Ford | Ford In-house Release Notes | PASS | Reviewed and approved by Guoqiang Kou
 | Ford Full/Smoke Test | PASS with condition | Reviewed and approved by Forrest Wu
 | Ford CVPP Validation | PASS with condition | 
 | Ford Performance Test | PASS | Reviewed and approved by Fisher Xu