## Slide 1
CD764ICA R05 HF2 GNG Review
Aug.21.2023
Digital EE OPD&CI

## Slide 2: Agenda
Software Overall Status and Summary
01
02
03
04
SW Change Scope
Open Issue Risk and Assessment
Desay/Baidu/Ford Test Report
05
GNG Review Result

## Slide 3: Software Overall Status and Summary
01

## Slide 4: Software Overall Status
CD764ICA R05 HF2 GNG Review
4
Software Key Info
  Refer SWAD for the details:
    MCU version：20230725_109_PRO
    SOC version:20230814_0105_E2L27_R05.PRO.HF2_User
    Main changes compared with previous version, refer RN for the details, highlights listed below:
    Currently No P0 issues left
    Left 24 P1 issues.（Desay）

## Slide 5: CD764ICA R05 HF2 GNG Summary
CD764ICA R05 HF2 GNG Review
5
CD764ICA R05 HF2 GNG Summarize |  |  |  |  | 
SW Version |  | CD764ICA R05 HF2 | Milestone | PP Build | 
Change Point |  | Bugfix、增加字库、删除爱车探索、增加VR功能。 |  |  | 
Next Step |  | 8155 retrofit |  |  | 
Item | Material / Things |  | Status | Baidu | Desay
Supplier | Release Note |  | Green |  | 
 | Test Report | Smoke | Green |  | 97.88%
 |  | Full | Green |  | 99.44%
 |  | Performance | Green |  | Pass
 | GNG Material | Report | Green |  | Finish
 |  | Risk Analyse | Green |  | Finish
Ford | Test Report | Smoke | Green |  | 
 |  | Full | Green |  | 
 |  | CVPP | Green |  | 
 |  | Performance | Green |  | 
Jira | Remain Issues | IG | 0 |  | 
 |  | G | 24 |  | 
 |  | Fo Comments | Go |  | 

## Slide 6: Software Change Scope
02

## Slide 7: SW Change Scope
CD764ICA R05 HF2 GNG Review
7
序号 | 类型 | JIRA ID | 描述 | 764 ICA 8155 migration plan
1 | DCR | CSYNC3DCRT-189 | 新增字库CSYNC3DCRT-189 | 
2 | DCR | SYNC3DCRT-231 | 删除爱车探索apk | 
3 | DCR |  | VR | 

## Slide 8: SW Change Scope
CD764ICA R05 HF2 GNG Review
8
Release Note：

## Slide 9: Open Issue Risk and Assessment
03

## Slide 10: Desay Open Issue Risk Assessment
CD764ICA R05 HF2 GNG Review
10
Key | Summery | Frequency | Priority | Affects Version | Repeat step |  |  | Risk assessment | Root cause | PCA | ICA | Fix version | Comment | CIA
AW2-27634 | 【CD764ICA 8155】【偶现】【系统】播放USB音乐时黑屏重启 | 1/1000 | Gating | R05 HF1 | 1、打开随心听，进入USB音乐界面 2、播放USB音乐 |  |  | 风险评估：低 出现概率低，自动重启后恢复正常 | 当前分析进展：从log看到是wifi bcmdhd驱动空指针造成的内核crash进而引起的整机重启。反汇编出来看到空指针的地方在wifi驱动里，怀疑是被内存踩踏导致，引入kasan对驱动进行内存操作合法性检查。另外也同步给供应商分享了最新进展，和供应商确认下如何去复现 下一步计划：1、把kasan版本编出来跑下monkey，2、在驱动里加一些日志和空指针的打印，按照供应商的建议去复现 | 芯片供应商修复 | 自动重启恢复 |  |  | NA
AW2-27623 | [CD764ICA][语音][必现]语音“打开后备箱”无效 | 100% | Gating | 一直存在 | 1.语音“打开后备箱” |  |  | 风险评估：低 无法通过语音控制手动后备箱 | 需求澄清存在Gap | 澄清需求，应该是要和764 base改成一致 | NA | R06.ENG |  | NA
AW2-28553 | [CD764ICA][地图][必现]副驾打开地图，点击随心听/爱奇艺图标，取消分屏后再次分屏，副驾拉起地图 | 100% | Gating | R04 HF1 | 1.副驾打开地图，点击随心听/爱奇艺图标，取消分屏后再次分屏 |  |  | 风险低，只有这种操作步骤下会出现这个问题，如果不想用地图，可以手动关闭 | 地图有个需求就是在副驾的时候，即使取消分屏也会保留在副驾后台，副驾其他应用都被清掉，只剩下地图了。又因为分屏的时候没有去拉起副驾lunahcer，所以再次分屏的时候就默认回到地图了 | 方案确认中，预计21号可以改完 |  |  |  | NA
AW2-28562 | [CD764ICA][语音][必现]快捷控制界面，”按摩“不支持可见即可说 | 100% | Gating |  | 1.快捷控制--座椅调节界面 2.语音”按摩” |  |  |  | 新需求，未报价 |  |  |  |  | NA
AW2-28561 | [CD764ICA][语音][必现]”主题氛围灯与驾驶模式联动“不支持可见即可说 | 100% | Gating |  | 1.设置--快捷控制界面 2.语音”主题氛围灯与驾驶模式联动“ |  |  |  | 新需求，未报价 |  |  |  |  | NA

## Slide 11: Desay Open Issue Risk Assessment
CD764ICA R05 HF2 GNG Review
11
Key | Summery | Frequency | Priority | Affects Version | Repeat step | Risk assessment | Root cause | PCA | ICA | Fix version | Comment | CIA
AW2-28471 | 【764ICA】【必现】语音设置：个性化语音播报界面bug | 100% | Gating | 一直存在 | 1、在语音设置中，打开”个性化语音播报”页面 风险低，不影响用户使用 | 风险低，不影响用户使用 | 弹框问题是因多次点击创建多个对象；发音人变化初步分析是云端数据变化了，需要日志进一步分析 | 屏蔽快速点击；发音人变化需要日志分析 | 点击弹框外消失 |  |  | NA
AW2-27643 | 【CD764ICA 8155】【必现】【语音】在系统设置界面唤醒语音说：“打开WIFI”后，VPA图标显示异常 | 100% | Gating | 一直存在 | 1、wifi界面直接说打开wifi | 风险低，不影响用户使用，VPA界面异常 | 百度认为是：wifi界面的title的wifi 控键clickble = true，baidu抓取到两个wifi控键 | 按照百度的建议修改无效，需要和百度继续讨论方案 | NA | R06.ENG |  | NA
AW2-28535 | [CD764ICA][空调][偶现一次]空调面板按键点击失效 |  | Gating |  | 1.空调面板按键点击失效，点击硬按键开关，内循环，A/C，波动调节主副驾温度都失效 |  | 从IVI的公有CAN Log上没有看到操作内循环、A/C、调节温度的信号，需要 AUX对手件参与分析 |  |  |  |  | NA
AW2-28421 | [CD764ICA][Audio][偶现一次]语音“播放南京交通广播”后点击FM播放，硬按键和SWC调节音量无效 |  | Gating |  | 1.语音“播放南京交通广播” 2.点击FM 3硬按键和SWC调节音量 |  | 焦点和按键派发正常，需要进一步分析 radio音量在mcu端调节，问题时间段音量正常下发，MCU继续分析中。 |  |  |  |  | NA

## Slide 12: Desay Open Issue Risk Assessment
CD764ICA R05 HF2 GNG Review
12
Key | Summery | Frequency | Priority | Affects Version | Repeat step | Risk assessment | Root cause | PCA | ICA | Fix version | Comment | CIA
AW2-24807 | Phase-4:【偶发】TT-30 461058 FHEV 103A SPORT 遥控启动设置，空调控制中上一次设定失效 1100 | 1/10 | Gating | RO4.PRO.HF1 | Step1：遥控启动设置界面 Step2：空调控制中上一次设定失效 |  | 空调控制的feature id: 0x509 对手件报文：0x3E7 自动： 0x0509 = 0x00 上一次设定： 0x0509 = 0x01 CANlog 和 SOClog的时间不同步，但是在CANlog中，对手件返回的是Auto，而不是”上一次设定”。 根据“Data1F001.BLF” IVI请求查询Feature id:0x0509，对手件返回的是0(Auto)，。 下一步拉会与对手件对齐。 |  |  |  |  | NA
AW2-27400 | 【CD764ICA】【音乐】【必现】车速音量调整无法使用 | 100% | Gating |  | 复现步骤： Step1：车辆启动 Step2：车速音量调整为高 Step3：播放音乐 Step4：车速提高 |  | 惠州实车未复现，下一步：功放配成4，推康康的apk在实车TT实车高配PV342/中配PV341复现问题 |  |  |  |  | NA

## Slide 13: Desay/Baidu/Ford Test Report
04

## Slide 14: Desay Full Test Result Review- PASS with condition
CD764ICA R05 HF2 GNG Review
System Qualification Test Summary |  |  | 
<Test Info.> |  |  | 
Project Name: Ford ICA2 AHU Model: CD764ICA |  |  | Test Environment: Bench &Vehicle testing Test Start Date: 2023-7-21 Test End Date:2023-7-30
<Software Version> |  |  | 
SW Version | SOC User： 20230711_0093_E2L27_R05.ENG_User 20230718_0094_E2L27_R05.ENG_User 20230725_0097_E2L27_R05.PRO_User SOC Debug：20230711_0093_E2L27_R05.ENG_Debug 20230718_0094_E2L27_R05.ENG_Debug 20230725_0097_E2L27_R05.PRO_Debug MCU： 20230711_103_PRO(CD764ICA R05)#1679 20230725_109_PRO(CD764ICA R05)#1690 | HW Version | HW005
FNV2 | dueros_EX2.4_A11-bin-2.0.4.19_20230626 | ECG/TCU Version | ECG2-launch-EX2_4-Bundle-Production Sign_EH_maps-2.0.4.1114 TCU-EX2_4-Bundle_Production_Signed 1.14.4.143
<Purpose> |  |  | 
Check each module which is responsible for Desay , whether exist function invalid or serious issue. |  |  | 
<Report Contents> |  |  | 
1. Fully Feature Result Summary 2.PR List_ bug list and review the content |  |  | 
<Test Environment> |  |  | 
1. Room Temperature : 23±5℃;Voltage : 14±0.1V; 2. The sample works normally before the test. 3.Vehicle :23±5℃;Voltage : 14±0.1V; |  |  | 
Maturity 99.44% |  |  | 

## Slide 15: Desay Smoke Test Result Review– PASS with condition
CD764ICA R05 HF2 GNG Review
15
Smoke Test Report |  |  | 
<Test Info.> |  |  | 
Project Name: Ford ICA2 AHU Model: CD764ICA |  |  | Test Environment: Bench testing Test Start Date: 2023-8-15 Test End Date:2023-8-15
<Software Version> |  |  | 
SW Version | SOC：20230814_0105_E2L27_R05.PRO.HF2_Debug MCU：20230725_109_PRO(CD764ICA R05)#1690 | HW Version | HW005
FNV2 | dueros_EX2.4_A11-bin-2.0.4.19_20230626 | ECG/TCU Version | ECG2-launch-EX2_4-Bundle-Production Sign_EH_maps-2.0.4.1132 CU-EX2_4-Bundle_Production_Signed 1.14.4.149
<Purpose> |  |  | 
Check each module which is responsible for Desay , whether exist function invalid or serious issue. |  |  | 
<Report Contents> |  |  | 
1. Feature list_Smoke Result Summary 2. Smoke Test Case divided into two parts as Smoke Test Case (IVI) and Smoke Test Case (CVPP) 3. All the case from every module case and category is I piority. |  |  | 
<Test Environment> |  |  | 
1. Room Temperature : 23±5℃;Voltage : 14±0.1V; 2. The sample works normally before the test. |  |  | 
Maturity 97.88% |  |  | 

## Slide 16: Desay Monkey Test Result- PASS
CD764ICA R05 HF2 GNG Review
影响因素（新） | 测试前提条件 | 测试步骤 | 性能数据计算细则 | R04 | R05 | Target | 允许偏差 | Test Result
24小时Monkey测试中的CPU Free | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行过程中，以5秒为间隔持续用top抓取CPU数据（nice -n -10 top -d 5） | 计算整个运行过程中 cpu的剩余值 | 5.74 | 5.63 | 15 | 15 | Pass
24小时Monkey测试中的RAM Free | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行过程中，以5分钟为间隔持续用dumsys meminfo抓取内存数据 | 计算整个运行过程中 Ram的剩余值 | 10172088.6K | 6968574K | 400 | 400 | Pass
24小时Monkey测试中的GPU Free | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行过程中，以5s为间隔持续用cat /sys/class/kgsl//kgsl-3d0/gpu_busy_percentage抓取GPU数据 | 计算整个运行过程中 GPU的剩余值 | 0.92 | 0.92 | 40 | 40 | Pass
24小时Monkey中的ANR次数 | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行结束以后，搜集日志，分析ANR次数 | 脚本分析日志中出现的ANR次数 | 0 | 0 | 5 | 5 | Pass
24小时Monkey中的Crash次数 | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行结束以后，搜集日志，分析crash次数 | 脚本分析日志中出现的crash次数 | 0 | 0 | 5 | 5 | Pass
24小时Monkey中内存泄露进程数 | 1.操作间隔：500ms 2.覆盖应用：IVI所有应用 3.4G网络连接 4.保持车机登录状态，所有应用登录状态（音乐，视频） | monkey运行过程中，以5分钟为间隔持续用dumsys meminfo抓取内存数据 | 脚本生成内存曲线图 | 0 | 0 | 5 | 5 | Pass
8小时Monkey测试-设置 |  |  |  | 0 | 0 | 5 | 5 | Pass
8小时Monkey测试-蓝牙音乐 |  |  |  | 0 | 0 | 5 | 5 | Pass
8小时Monkey测试-蓝牙电话 |  |  |  | 0 | 0 | 5 | 5 | Pass
8小时Monkey测试（其他所属应用） |  |  |  | 0 | 0 | 5 | 5 | Pass

## Slide 17: OTA Special Test Result- PASS
CD764ICA R05 HF2 GNG Review
17
Title: | Verification Test Report For OTA |  |  |  | 
Function Name | Total Test Case | Passed Test Case | Failed Test Case | Percentage of Test Completion: | Test Cases Pass Percentage:
TC_SOC_OTA | 79 | 79 | 0 | 100.00% | 100.00%
TC_MCU_OTA | 78 | 78 | 0 | 100.00% | 100.00%
TC_MCU_USB | 66 | 66 | 0 | 100.00% | 100.00%
TC_SOC_USB | 68 | 68 | 0 | 100.00% | 100.00%
Total | 291 | 291 | 0 | 100.00% | 100.00%
Test Summary Description |  |  |  |  | 

## Slide 18: Desay DID Test Result- PASS
F113/F111 NA as old test hardware. Non-problem.
CD764ICA R05 HF2 GNG Review
DID | EXPECTED #PART | RECEIVED #PART | RESULT
F113 | P2RT-18D668-ME | P2RT-18D668-MD | NA
F111 | P2RT-14H370-MC | P2RT-14H370-MB | NA
F188 | P2RT-14H361-AD | P2RT-14H361-AD | Pass
F10A | ~N2RT-14H369-AF | ~N2RT-14H369-AF | Pass
F16B | P2RT-14H375-AA | P2RT-14H375-AA | Pass
F16C | P2RT-14H376-AC | P2RT-14H376-AC | Pass
F16D | NA | NA | Pass
F16E | NA | NA | Pass
8033 | P2RT-14H379-AD003 | P2RT-14H379-AD003 | Pass
F180 | MB6T-14H368-AD | MB6T-14H368-AD | Pass
F110 | DSMB6T-18D668-AH | DSMB6T-18D668-AH | Pass
F163 | 5 | 5 | Pass
F162 | 7 | 7 | Pass
DID | EXPECTED #PART | RECEIVED #PART | RESULT
F113 | P2RT-18D668-RE | P2RT-18D668-RD | NA
F111 | P2RT-14H370-RC | P2RT-14H370-RB | NA
F188 | P2RT-14H361-AD | P2RT-14H361-AD | Pass
F10A | ~N2RT-14H369-AF | ~N2RT-14H369-AF | Pass
F16B | P2RT-14H375-AA | P2RT-14H375-AA | Pass
F16C | P2RT-14H376-AC | P2RT-14H376-AC | Pass
F16D | NA | NA | Pass
F16E | P2RT-14H373-AA | P2RT-14H373-AA | Pass
8033 | P2RT-14H379-AD003 | P2RT-14H379-AD003 | Pass
F180 | MB6T-14H368-AD | MB6T-14H368-AD | Pass
F110 | DSMB6T-18D668-AH | DSMB6T-18D668-AH | Pass
F163 | 5 | 5 | Pass
F162 | 7 | 7 | Pass

## Slide 19: Baidu Full Test Result Review- PASS
SW changes only in BT which have no influence on performance. No need for Baidu full test.
CD764ICA R05 HF2 GNG Review

## Slide 20: Baidu Smoke Test Result Review– PASS with condition
CD764ICA R05 HF2 GNG Review
20
  Fail Cases Clarify:
  蓝牙连接中，断开手机端蓝牙，等待车机蓝牙连接断开后，再次打开手机蓝牙， 蓝牙未自动连接
  FO comment：不涉及车机打开蓝牙， 所以不会重连，不是bug。
  蓝牙连接中，车机熄火开车门。关闭手机端蓝牙，车机点火。等待launcher页面稳定后打开手机端蓝牙，车机蓝牙未自动连接（高频出现）
  FO comment：涉及车机蓝牙打开，需要发起重连，但是重连时间有限，过了重连时间才打开手机，才会连接不上。可能是百度测试时手法错误，从提供的视频中无法确认开启手机端蓝牙的时间。
测试时间 | 2023/4/17 |  | 测试人员 | 梅雅文 |  |  | 
报告审核人 | 李皓亮、庞宏宇、张斌 |  | 报告审批人 | 余云飞 |  |  | 
环境说明: | SOC：20230417_0902_CF15_R13.1.PRO.HF2 测试车辆：PV182 |  |  |  |  |  | 
报告结论： | 有条件通过 |  |  |  |  |  | 
通过标准： （依据百度针对OTA项目冒烟测试标准） | 通过：执行通过率=100% 有条件通过：98%<=执行通过率<100%，无百度侧P0 P1 Bug 不通过：执行通过率 <98% |  |  |  |  |  | 
launcher用例总数 | 目标车型case总数 | 未执行/阻塞 | 执行总数 | 执行成功数 | 执行失败数 | 执行率 | 执行通过率
 |  |  |  |  |  | (执行总数/case总数) | (执行成功数/执行总数)
375 | 375 | 0 | 375 | 373 | 2 | 100% | 99%

## Slide 21: Baidu Monkey Test Result- PASS
SW changes only in BT which have no influence on performance. No need for Baidu Monkey special test.
CD764ICA R05 HF2 GNG Review

## Slide 22: Voice Special Test Result- PASS
SW changes only in BT which have no influence on performance. No need for voice special test.
CD764ICA R05 HF2 GNG Review

## Slide 23: Navigation Special Test Result- PASS
SW changes only in BT which have no influence on performance. No need for navigation special test.
CD764ICA R05 HF2 GNG Review

## Slide 24: Ford Full Test Result Review- PASS
SW changes only in BT which have no influence on performance. No need for Ford full test.
CD764ICA R05 HF2 GNG Review

## Slide 25: Ford Smoke Test Result Review - PASS
CD764ICA R05 HF2 GNG Review
25
SYNC+2.0_CX727_R13.1 HF_22/4/2023_AIMCIS-33281 |  |  |  |  |  | 
Test Report Version |  |  | V1.2 | Author | 叶芸芸 YYE18 | 
Date |  |  | 22/4/2023 |  |  | 
Vehicle |  |  | PV182 | Test Request:JIRA with LINK | https://ford.atlassian.net/browse/APIMCIS-33281 | 
Test Strategy |  |  | Smoke&Bug Verify&Bluetooth\launcher Test | Reviewed By | Zhangsusan szhang64 & Wuwenzhong wwu28 | 
Stardard of Passed |  |  | DCV>60% R00>80% R05>85% R05>90% R06/R07>95% No blocked issue （黑屏、死机、冻屏、自动重启、安全缺陷） |  |  | 
Test Info |  |  |  |  |  | 
 |  | SOC |  | MCU | Download Link | Comments
ECG (PRO-signed ) |  | MU5T-14H027-HKC |  | LJ8T-14H021-HKC | / | 
TCU (PRO-signed ) |  | NA |  | MU5T-14H085-JK | / | 
SYNC+ SW (PRO-signed) |  | 20230417_0903_CF15_R13.1.PRO.HF2_Debug |  | 20221212_564_OTA | / | 通过CVPP同事ota版本
HW version |  | PRO |  |  |  | 
FNV SW version |  | dueros_SU3 _A8.1_bin -1.0.8.62_20220812 |  |  |  | 
SW Release Date |  | 17/4/2023 |  |  |  | 
IVI EQ Tuning |  | MZ8T-14H369-AC（目标PN:MZ8T-14H369-AC） |  |  |  | 
ANC Calibration |  | MZ8T-14H376-AD（目标PN:MZ8T-14H376-AD） |  |  |  | 
DSP Ver. |  | M1PT-14C589-AM |  |  |  | 
configuration file |  | 本轮测试同工厂配置一致 参考 VIN:LVSHPCHB6MS203204 R13CX727 BASE MP1 GT， R13.PRO新合入后视镜加热配置位：Heated Mirror VR DE07 byte 8 bit 1为1 ，详情 配置位信息见：https://www.eesewiki.ford.com/display/IVI/CX727+R13.1+HF |  |  |  | 
Test Duration |  | 18/4/2023-22/4/2023 |  |  |  | 
Tester |  | yeyunyun |  |  |  | 
Test Summary |  |  |  |  |  | 
R13.1 HF 只修改小卡片点击无效问题(参考Release notes) 测试环境：通过R13.HF3.PRO（R13.1 PRO） OTA 到R13.1.HF 版本 本轮测试内容为: Smoke&Bug Verify&Bluetooth\launcher Test 本轮验证Bug: [APIMCIS-33266] 【CX727】 R13.1 OTA后首页应用小卡片点击失效 验证结果：未复现该问题 本轮测试用例：共执行 707条（Bluetooth test&Launcher Test result+Smoke Test Result），其中包含蓝牙压测160条，697passed，9 Failed，1 NT，总执行通过率98.58% 本轮新增Bugs: 共17个P2 bug,其中10个问题是上一个版本已存在的问题，7个偶现问题上个版本均压测10次未复现 蓝牙压测：压测160次未复现 针对R13.1.PRO HF合入的[APIMCIS-33266] 【CX727】 R13.1 OTA后首页应用小卡片点击失效 问题，通过Desay方提供的测试方法（非必现手法）在问题版本和修复版本均做压测，未能复现冻屏小卡片不能点击现象 阻塞项：无胎压异常 风险项：冻屏小卡片不能点击问题，无必现手法，经过压测160次未能复现 新合入功能：无 结论：本轮没有新增的P0/P1 Issue,通过率为98.58%大于target 95%，遗留的P1问题需要GNG会议评审 备注：1.全功能测试报告在R13.PRO已做测试 2.报告存放地址：https://www.eesewiki.ford.com/display/IVI/CX727+R13.1+HF |  |  |  |  |  | 

## Slide 26: Ford CVPP Validation Result Review - PASS
CD764ICA R05 HF2 GNG Review
26

## Slide 27: Performance Special Review Result - PASS
SW changes only in BT which have no influence on performance. Confirmed by FO, no need for performance test.
CD764ICA R05 HF2 GNG Review

## Slide 28: Ford BT & Launcher Test Result Review - PASS
CD764ICA R05 HF2 GNG Review
28
Bluetooth test&Launcher Test result |  |  |  |  |  |  |  |  |  |  |  | 
Feature Model | Total Test Case | Pass | Fail | NT | NA | Exacutive rate(执行率) (Pass+Fail)/Total | Pass Rate(通过率) Pass/(Pass+Fail) | Exacutive Pass Rate执行通过率 Exacutive rate*Pass rate （R13.1.PRO.HF） | Exacutive Pass Rate 执行通过率 （R13.PRO ） | New implemented features in this SW (Y/N) | Tester | Comments
多连接通话 | 47 | 47 | 0 | 0 | 0 | 100% | 100% | 100% | 100% | N | yeyunyun | 
Launcher | 156 | 152 | 3 | 1 | 0 | 99% | 98% | 97% | 99% | N | yeyunyun | 1.无胎压异常 2.APIMCIS-33303 【CX727】【必现】【launcher】晚上时间超过18：00，天气大卡片页，点击温馨提示语区域，播报的是当天的天气信息，未播报明天的天气信息 3.APIMCIS-33302 【CX727】【必现】【语音】语音卡片主题页，观察提示已有指令，语音“故宫早上几点开门”，无反馈跳到了语音快速入门界面 4.APIMCIS-33301 【CX727】【高概率】【输入法】点击最近使用应用界面，点击搜索框，弹两次输入法
蓝牙 | 149 | 147 | 2 | 0 | 0 | 100% | 99% | 99% | 99% | N | yeyunyun | 1.APIMCIS-32236 【CX727】【必现】【蓝牙】电话会议通话时间显示异常 2.APIMCIS-33306 【CX727】【偶现】【蓝牙】手机端网站正常，蓝牙音乐播放卡顿
蓝牙压测 | 160 | 160 | 0 | 0 | 0 | 100% | 100% | 100% | / | N | yeyunyun | 
 | 总共执行用例数 |  |  |  |  | 总执行率 | 总通过率 | 总执行通过率 |  |  |  | 
Total | 512 | 506 | 5 | 1 | 0 | 99.80% | 99.02% | 98.83% | 99.33% |  |  | 

## Slide 29: GNG Review Result
04

## Slide 30: GNG Review Result
Proposal： Go with condition
Conclusion：
Conclusion:
CD764ICA R05 HF2 GNG Review
 | Items | Results | comments
Baidu | Baidu Release Notes | PASS | Reviewed and approved by Yu Yunfei
Baidu | Baidu Full/Smoke/Performance Test | PASS with condition | 
 | Baidu Special Test(Voice, Navigation, etc.) | PASS | 
Desay | Desay Release Notes | PASS | Reviewed and approved by Yue Fei
 | Desay Full/Smoke/Performance Test | PASS with condition | 
 | Desay Special Test(OTA, etc.) | PASS | 
Ford | Ford In-house Release Notes | PASS | Reviewed and approved by Guoqiang Kou
 | Ford Full/Smoke Test | PASS with condition | Reviewed and approved by Forrest Wu
 | Ford CVPP Validation | PASS with condition | 
 | Ford Performance Test | PASS | Reviewed and approved by Fisher Xu