## Slide 1: CD542 5DR ECDX IVI status
Expectation from Review:
Status update
Risk highlight

## Slide 2
  ECDX-CD542 5DR IVI E2E Validation Status – Issue Overview
Unsolved issues on R07 HF5(Desay/Baidu)
Row Labels | Count of Key
Baidu | 2
Immediate Gating | 0
Gating | 2
Desay | 4
Immediate Gating | 0
Gating | 4
Grand Total | 6
Row Labels | Count of Key
Baidu | 27
Immediate Gating | 1
Gating | 26
Desay | 31
Immediate Gating | 3
Gating | 28
Grand Total | 58
52 issues already have fix plan in R08
Will retest after SW to Ford
Unclose issues show as below:
Issue key | Summary | Component | Status | Fix version | Supplier | Occurrence | Recovery method
APIMCIS-14229 | MMOTA_China:After the Sync+ wifi connection, OTA upgrade failed through 4G and ECG reported "ERROR Curl7 | MMOTA | Test | R08 ENG3 weekly(8/17) | Desay |  | Master Reset
APIMCIS-14211 | MMOTA_China:SOC OTA update displayed "ERROR Curl6 "after S1003 | MMOTA | Test | R08 ENG3 weekly(8/17) | Desay |  | Master Reset
APIMCIS-10868 | Theme setting cannot enabled on vehicle after RS synchronize successfully | RS | Test | R08 ENG3 (8/20) | Desay |  | N/A
APIMCIS-14835 | Voice Settings cannot enabled on real vehicle after RS synchronize successfully | RS | Test | R08 ENG3 (8/20) | Baidu |  | N/A
IG issues on R07 HF5
Same with R07 HF3, no flow in and flow out issues

## Slide 3
  ECDX-CD542 5DR IVI E2E Validation Status – Not fix version Issue Overview
Issue key | Summary | Component | Supplier | Occurrence | Risk | Recovery method
APIMCIS-11402 | Phase4: Synchronization time is too long in CCS menu when turn entity to OFF | Customer Connectivity Setting | Desay | 10% | Middle | Re-enter
APIMCIS-7149 | V2I Bench_542H After exiting the navigation mode on IVI side, the IPC still display turn-by-turn information, which affects the display of TLI | V2I LITE | Desay | 40% | Low | N/A
APIMCIS-15247 | MMOTA_China: The update failure pop up style is incorrect | MMOTA | Desay | 100% | Low | N/A
APIMCIS-15157 | Phase4:V2I Bench_542H Not display V2I setting page immediately. | V2I LITE | Desay | 100% | Low | N/A
APIMCIS-10349 | Phase4:Failed to use voice turn on the AC when vehicle is driving 15mins | AAR, Message Center& Notification Pushing, Voice Recognition | Baidu | 100% | Middle | Use icon to active AC
APIMCIS-14141 | Phase 4: QQ music and Himalaya account icon and name still shows when IVI account logout | Himalaya | Baidu | 100% | Middle | N/A